# Artifact #5 — Risk & Mitigation Plan

System: Global Multi-Region Serverless Platform Author: Nick (Hybrid Technical Systems Architect)

# 1. Overview

This document identifies key risks associated with the global multi-region serverless architecture and outlines mitigation strategies to ensure system resilience, security, compliance, and operational continuity. Risks are categorized into:

- Operational Risks

- Security Risks

- Performance Risks

- Cost Risks

- Compliance Risks

- Architectural Risks

Each risk includes a description, impact, likelihood, and recommended mitigation.

# 2. Operational Risks

### 2.1 Regional Outage

Risk: A full AWS region becomes unavailable, impacting API availability. Impact: High Likelihood: Medium Mitigation:

- Multi-region deployment

- Route 53 failover routing

- Cross-region replication for data

- Automated health checks

### 2.2 Lambda Cold Starts

Risk: Increased latency during periods of low traffic. Impact: Medium Likelihood: High Mitigation:

- Provisioned concurrency for critical functions

- Keep-warm events via EventBridge

- Optimize function size and dependencies

### 2.3 EventBridge Rule Misconfiguration

Risk: Events routed incorrectly or dropped. Impact: Medium Likelihood: Medium Mitigation:

- Rule versioning

- Automated rule validation

- Logging of unmatched events

- Canary events for testing

# 3. Security Risks

### 3.1 IAM Over-Permissioning

Risk: Internal modules gain excessive privileges. Impact: High Likelihood: Medium Mitigation:

- Scoped IAM roles

- IAM boundaries

- Automated IAM audits

- Principle of least privilege

### 3.2 Data Exposure in Transit

Risk: Sensitive data intercepted between services. Impact: High Likelihood: Low Mitigation:

- TLS 1.2+ enforced end-to-end

- VPC endpoints for internal traffic

- No public DB access

### 3.3 Misconfigured API Gateway Authorizers

Risk: Unauthorized access to APIs. Impact: High Likelihood: Medium Mitigation:

- JWT validation

- IAM-based internal access

- Automated security tests

- WAF rules at CloudFront

# 4. Performance Risks

### 4.1 Latency Variability Across Regions

Risk: Users in China or Spain experience inconsistent latency. Impact: Medium Likelihood: High Mitigation:

- CloudFront edge caching

- Route 53 latency routing

- Regional API Gateway deployments

- DynamoDB Global Tables

### 4.2 DynamoDB Hot Partitions

Risk: Uneven traffic distribution causes throttling. Impact: Medium Likelihood: Medium Mitigation:

- Partition-aware key design

- Adaptive capacity

- Auto-scaling policies

# 5. Cost Risks

### 5.1 CloudWatch Log Explosion

Risk: Excessive logs increase monthly costs. Impact: Medium Likelihood: High Mitigation:

- Log retention policies

- Filter patterns

- Sampling for high-volume logs

- Move long-term logs to S3

### 5.2 NAT Gateway Cost Sprawl

Risk: NAT usage across multiple AZs increases cost. Impact: Medium Likelihood: Medium Mitigation:

- Use VPC endpoints

- Minimize outbound traffic

- Consolidate NAT usage where possible

# 6. Compliance Risks

### 6.1 Data Residency Violations

Risk: EU or China data stored outside required regions. Impact: High Likelihood: Medium Mitigation:

- Regional data stores

- Explicit residency policies

- IAM boundaries preventing cross-region writes

### 6.2 Logging Sensitive Data

Risk: PII or transactional data appears in logs. Impact: High Likelihood: Medium Mitigation:

- Log scrubbing

- Structured logging

- Developer guardrails

- Automated log scanning

# 7. Architectural Risks

### 7.1 Over-Reliance on Serverless

Risk: Complex workflows become harder to debug or trace. Impact: Medium Likelihood: Medium Mitigation:

- X-Ray tracing

- Event correlation IDs

- Distributed tracing dashboards

### 7.2 Eventual Consistency Issues

Risk: Multi-region replication introduces stale reads. Impact: Medium Likelihood: Medium Mitigation:

- Use strongly consistent reads where required

- Design workflows to tolerate eventual consistency

- Add retry logic with backoff

# 8. Summary

This risk and mitigation plan ensures that the global serverless architecture remains:

- resilient

- secure

- compliant

- cost-efficient

- observable

- maintainable

By proactively identifying and addressing these risks, the platform can scale globally while maintaining operational excellence and architectural integrity